# Gondwana BioReserve

## Phase 1 Execution Layer Specification

### (Non-Ecological – Operational Sequencing Layer)

Version 1.0 – Brookfield Pilot (4.2 km Radius)

## 1. Purpose

The Phase 1 Execution Layer is an operational overlay designed to prioritise landholder engagement and restoration sequencing within a defined pilot boundary.

It does not modify ecological scoring.

It operates in parallel to the Biodiversity Priority Index (BPI) and exists purely to:

- Identify actionable grid cells

- Sequence engagement efficiently

- Distinguish public vs private leverage

- Support Phase 1 delivery

## 2. Separation of Concerns

| Layer | Function | Affects Ecological Score? |
| --- | --- | --- |
| BPPF / BPI | Biodiversity significance | Yes |
| Execution Layer | Delivery feasibility | No |

Ecological integrity remains untouched.

Biodiversity Performance & Prio…

## 3. Spatial Scope

Pilot Boundary:

- Centre: 81 Boscombe Road, Brookfield

- Radius: 4.2 km

- Coordinate system: GDA2020

- Grid: 1 km × 1 km clipped to boundary

Each grid cell retains:

- Biodiversity Priority Index (0–100)

- Ecological classification tier

## 4. Implementation Leverage Index (ILI)

Each grid cell receives a separate operational score (0–100) based on cadastral and land control characteristics.

### 4.1 Components

#### A. Private Land Leverage (0–50 points)

Score proportional to % of private land within grid cell.

100% private → 50 points
0% private → 0 points

Rationale: Private land drives Phase 1 participation potential.

#### B. Parcel Fragmentation (0–30 points)

Based on number of distinct RPs intersecting cell.

1 RP → 30
2 RPs → 22
3–4 RPs → 12
5+ RPs → 0

Rationale: Fewer landholders = lower coordination friction.

#### C. Parcel Dominance (0–20 points)

Based on largest RP share of grid cell.

≥80% → 20
60–79% → 14
40–59% → 8
<40% → 0

Rationale: Strong single-parcel control increases execution certainty.

### 4.2 Formula

ILI = Private Score + Fragmentation Score + Dominance Score

Range: 0–100

## 5. Phase 1 Execution Categories

Each grid cell is assigned one of four execution categories.

### Category A — Engagement Cells

Criteria:

- ILI ≥ 60

- BPI ≥ 50

Primary Phase 1 landholder onboarding focus.

### Category B — Public Core Cells

Criteria:

- Public land ≥ 70%

- BPI ≥ 65

Ecologically critical.
Engagement via council/state partnerships, not private onboarding.

### Category C — Mixed Strategy Cells

Criteria:

- BPI ≥ 50

- ILI between 40–59

Require targeted engagement and corridor stitching.

### Category D — Deferred

Criteria:

- BPI < 50 or ILI < 40

Not priority for Phase 1.

## 6. Data Architecture Alignment

This layer integrates directly with:

Terra – Cadastral (RP) Integration Addendum v1.0

Terra_Cadastral_RP_Integration_…

Specifically:

- cadastral_parcels table

- plots.rp_number

- Sub-RP overlay support (Model C)

- Canonical RP geometry linkage

This ensures:

- Engagement traceability by parcel

- Participation density metrics

- Future compliance alignment readiness

## 7. Outputs

Phase 1 implementation produces:

- Ecological Heatmap (BPI)

- Execution Heatmap (ILI)

- Engagement Cell List (Grid_ID + RP list)

- Public Core Map

- Top 20 RPs ranked by:

  - Overlap with Engagement Cells

  - Cumulative ecological score

## 8. Governance Safeguards

- ILI never alters BPI.

- Ecological ranking remains standards-aligned.

- Cadastral linkage used only for sequencing, not compliance claims.

- Version logging required for:

  - Boundary changes

  - Dataset versions

  - Scoring thresholds

## 9. Strategic Outcome

This execution layer transforms Gondwana Phase 1 from:

“A biodiversity mapping exercise”

into

“A coordinated ecological engagement programme across legally defined land units.”

It enables:

- Faster early wins

- Visible corridor stitching

- Concentrated sensor deployment

- Credible reporting

- Reduced execution risk