# Phase1_Objective_v1_0

Terra – Gondwana BioReserve
Phase 1: Satellite-Driven Ecological Intelligence MVP

## 1. Purpose

Phase 1 establishes a minimum viable ecological intelligence platform capable of:

- Measuring vegetation condition using satellite data

- Mapping Regional Ecosystem (RE) types within a defined 4.2 km radius

- Generating a transparent vegetation health score

- Estimating a biodiversity uplift proxy based on vegetation trend

- Delivering monthly ecological intelligence via a mobile interface

Phase 1 is designed to prove that biodiversity-relevant ecological signal can be measured continuously and cost-effectively using remote sensing.

## 2. Geographic Scope

Pilot Area:
4.2 km radius centred on
81 Boscombe Road, Brookfield, QLD

Regional Ecosystems within scope include (non-exhaustive):

- 12.11.5

- 12.11.3a

- 12.12.12

- 12.3.11

- 12.11.3

- 12.3.16

Phase 1 focuses on vegetation condition within these ecosystems as the primary biodiversity proxy.

## 3. Core Hypothesis

If vegetation condition improves within a defined Regional Ecosystem context,
then biodiversity potential increases.

Phase 1 tests whether:

- NDVI-based vegetation metrics can reliably track structural condition.

- Ecosystem-specific baselines can be established.

- Vegetation trend over time can serve as a defensible biodiversity uplift proxy.

- A landholder-facing dashboard can communicate this clearly.

## 4. Phase 1 Deliverables

### 4.1 Platform Capabilities

- Satellite ingestion pipeline (Sentinel-2 primary)

- Monthly NDVI composite generation

- Plot-level RE classification

- Vegetation health scoring engine

- Biodiversity uplift proxy model

- Confidence level indicator (basic tier logic)

- Mobile interface (React Native)

- Offline brief caching

- Push notification capability (Monthly Brief)

### 4.2 Landholder Outputs

For each registered plot:

- Ecosystem classification

- Vegetation health score (scaled index)

- Trend indicator (Improving / Stable / Declining)

- Structural complexity proxy

- Suggested structural missions

- Tier transparency (Tier 1 structural only)

## 5. Explicitly Out of Scope (Phase 1)

To maintain delivery discipline, Phase 1 does NOT include:

- Acoustic-based species validation (Tier 2 activation)

- Biodiversity credit issuance

- Carbon accounting

- Elite classification workflows

- Insurance integration

- External certification (NaturePlus / BAI alignment)

- Portfolio aggregation for market issuance

- Advanced economic modelling

These are reserved for Phase 2+.

## 6. Success Criteria

Phase 1 is successful if:

- The satellite processing pipeline operates monthly without manual intervention.

- Vegetation health scores update consistently.

- Ecosystem overlays function accurately.

- Uplift proxy reflects observable vegetation change.

- Landholders can interpret the dashboard without expert assistance.

- The system scales across the full 4.2 km zone.

## 7. Primary Risks

- Seasonal NDVI distortion

- Cloud cover interference

- Misinterpretation of structural improvement

- Overstating biodiversity claims

- Data latency or pipeline instability

Mitigation:

- Seasonal normalisation

- Cloud masking and composite smoothing

- Conservative uplift logic

- Transparent Tier 1 labelling

- Clear method version tracking

## 8. Outcome of Phase 1

By completion, Terra will demonstrate:

- Continuous ecological monitoring capability

- Landscape-scale satellite intelligence

- A defensible structural uplift proxy

- A scalable technical foundation for functional biodiversity validation (Phase 2)

Phase 1 proves ecological signal.

It does not claim full biodiversity restoration.