# Terra Ecological Operating System (EOS v1)

## Delivery Milestone Plan

Date: 16 February 2026

## Phase 1 – Infrastructure (Weeks 1–3)

Generate 4.2 km boundary.

Create deterministic 1 km grid.

Implement edge-only adjacency.

Deploy Supabase schema and spatial indexing.

Deliverable: Working grid visible in staging environment.

## Phase 2 – Scoring Engine (Weeks 4–6)

Implement BPPF_v1.0 scoring logic.

Enable Score_Run versioning and logging.

Generate Explain payload per grid.

Render tiers and Priority Index in app.

Deliverable: Live grid with tier classifications.

## Phase 3 – Mission Engine (Weeks 7–9)

Seed mission library (12–20 missions).

Implement mission eligibility engine.

Enable mission lifecycle (start → complete → verify).

Integrate score delta recalculation pathway.

Deliverable: Functional mission flow with evidence submission.

## Phase 4 – Network Effects (Weeks 10–12)

Implement cluster detection algorithm.

Enable cluster state transitions.

Calculate Collective Uplift Index.

Activate corridor completion mechanic.

Deliverable: Visible cluster activation mechanics in app.

## Phase 5 – Public Map Launch (Weeks 13–14)

Enable public access mode (no login required).

Publish methodology and version transparency page.

Verify privacy controls.

Prepare first corridor activation communication.

Deliverable: Publicly accessible Brookfield landscape map.

## Success Criteria

≥10 claimed properties.

≥1 corridor cluster activated.

≥20 missions started.

≥10 verified uplift events.

≥1 grid tier transition.